COSMETIC INSIGHTS

Navigating Cosmetics Trends and Consumer Insights with Tableau

# Project Planning Template

## Timeline

| Phase | Activity | Duration |
| --- | --- | --- |
| Ideation | Topic finalization and problem definition | 0.5 day |
| Requirement Analysis | Defining data fields and dashboard needs | 0.5 day |
| Design | Layout and visual planning | 0.5 day |
| Development | Building worksheets and dashboard in Tableau | 1 day |
| Testing | Validating filters, sorting, and data accuracy | 0.5 day |
| Documentation & Demo | Report, README, and demo video preparation | 0.5 day |

## Resource Plan

- Software: Tableau Public (free)

- Dataset: cosmetics_insights_dataset.csv (2,000 records)

- Hosting: GitHub repository

## Risk Assessment

| Risk | Mitigation |
| --- | --- |
| Unfamiliarity with Tableau interface | Guided, step-by-step chart building |
| Data inconsistency | Used a clean, pre-validated dataset |
| Dashboard clutter | Limited to 5 focused charts |
| GitHub file size limits | Saved workbook as a packaged .twbx file |